Statement of work
	Project
	Workplace refresh

	Client
	Bluebird Logistics

	Start date
	December 1, 2026


Deliverables
· 40 laptops imaged and enrolled in device management
· Docking stations and monitors installed at each desk
· Onboarding session for 40 employees
· Asset inventory delivered as a spreadsheet
Milestones
1. Kick-off meeting	December 1
2. Hardware delivery	December 8
3. Installation and training	December 10
4. Acceptance	December 15
